## Slide 1
Presentation on Revision-3
Explain the concept of Gantt chart with every component and give an appropriate example.
One of the team members did not agree with the suggestion to conduct a feasibility study. Discuss the importance of feasibility study to the project.
In the operational feasibility your team member suggested to use pieces framework. Discuss the pieces framework.
The team leader has asked you to provide details of the cost classification which needs to be considered for this project. Explain and least one example for each cost classification that are related to the project and mention their significance
Development cost and operational cost
Tangible and intangible cost
Direct and indirect cost
Fixed and variable cost
5. Highlight the input/output design principles that can be used in user interface formulation.

## Slide 2
Gantt chart is a type of bar chart that illustrates a project schedule.
A project management tool commonly used to schedule task .
Name after its inventor , Henry Gantt
It is one of the most useful ways to show activities (task or events)displayed against time.

## Slide 3
It is a chart on which –
Each task/activity is represented by a bar.
The position of the each bar reflects the start time and end time of the task/ activity.
The length of each bar represents the relative length(duration)of the task/activity.
.
Serial no. | Task/Activity | Duration | Immediate predecessors
1. | Gather requirements | 5 days | -
2. | Create system architecture | 7 days | 1
3. | Design user interface | 7 days | 2
4. | Develop backend functionality | 10 days | 2
5. | Perform system testing | 5 days | 3,4

## Slide 4
The importance of a feasibility study can be summarized as follows:
Risk Assessment: Feasibility studies help identify potential risks and challenges associated with the project. By conducting a thorough assessment, organizations can mitigate risks early on and develop contingency plans, reducing the likelihood of project failure.
Resource Allocation: Feasibility studies assess the required resources, such as financial, technical, and human resources, enabling effective allocation and planning. This ensures that resources are available when needed, preventing delays and cost overruns.
Decision-Making: Feasibility studies provide valuable information and analysis that support decision-making. By evaluating the project's benefits, costs, and potential returns, stakeholders can make informed decisions about whether to proceed, modify, or abandon the project.

## Slide 5
Alignment with Organizational Objectives: Feasibility studies assess how well the proposed project aligns with the organization's goals and objectives. This ensures that projects contribute to the strategic direction of the organization, enhancing overall success and value.
Stakeholder Engagement: Feasibility studies involve engaging key stakeholders and seeking their input and feedback. This collaborative approach builds consensus, manages expectations, and secures necessary support and buy-in from stakeholders, increasing the chances of project success.
Realistic Planning: Feasibility studies provide a realistic understanding of what can be achieved within the given constraints. This helps set clear project objectives, deliverables, and milestones, allowing for better planning and execution.
Financial Viability: Feasibility studies assess the economic feasibility of a project, examining its potential profitability and return on investment. This ensures that resources are allocated to financially viable projects and helps secure funding and support.

## Slide 6
Performance:
Evaluates whether the current mode of operation provides adequate throughput and response time.
Considers the efficiency and effectiveness of the system in terms of speed, capacity, and performance metrics.
Determines if the system can handle the expected workload without significant delays or bottlenecks.
Information:
Assesses whether the current mode provides end users and managers with timely, pertinent, accurate, and well-formatted information.
Considers the availability, accessibility, and quality of information within the system.
Examines if the system delivers the right information to the right stakeholders in a useful and meaningful way.
Economy:
Determines if the current mode of operation provides cost-effective information services to the business.
Evaluates whether there is potential for reducing costs or increasing benefits by adopting an alternative solution or implementing changes.
Considers factors such as resource utilization, cost-efficiency, and return on investment.
Pieces framework

## Slide 7
Control:
Assesses whether the current mode of operation offers effective controls to protect against fraud and guarantee accuracy and security of data and information.
Evaluates the system's ability to enforce access controls, prevent unauthorized activities, and ensure data integrity and confidentiality.
Considers compliance with legal and regulatory requirements related to data protection and security.
Efficiency:
Examines whether the current mode of operation makes maximum use of available resources, including people, time, and the flow of forms.
Considers the optimization of processes, workflows, and resource allocation to achieve efficient operations.
Evaluates if there are opportunities for streamlining activities, eliminating redundancies, and improving overall efficiency.
Services:
Considers whether the current mode of operation provides reliable service to users.
Assesses the system's uptime, availability, and stability.
Examines if the system is flexible and expandable to accommodate changing business needs and future growth.

## Slide 8
Cost Classification:
Development Cost:
  Definition: Costs incurred during the development or acquisition of a system.
  Example: Salaries of people involved in system development, software purchases, initial user training, purchase of necessary hardware or furniture.
  Significance: These costs are essential to bring the project to fruition and establish the system. They are incurred upfront and contribute to the system's successful implementation.
Operational Cost:
  Definition: Costs incurred after the system is implemented and continue while the system is in use.
  Example: System maintenance, ongoing training, annual software license fee, communications expenses.
  Significance: Operational costs are ongoing expenses required to ensure the system's smooth operation and provide necessary support. They need to be considered for long-term sustainability and effective use of the system.

## Slide 9
Tangible Cost:
  Definition: Costs that can be assigned a specific dollar value.
  Example: Employee salaries, hardware and software purchases, office supplies.
  Significance: Tangible costs are quantifiable and easily measurable. They contribute directly to the project budget and financial planning, providing a clear understanding of the project's monetary requirements.
Intangible Cost:
  Definition: Costs whose dollar value cannot be calculated easily.
  Example: Customer dissatisfaction, lowered employee morale, reduced information availability.
  Significance: Intangible costs are not easily measurable in monetary terms but can have a significant impact on the project. It is crucial to consider these costs as they can affect the project's success, stakeholder satisfaction, and overall organizational well-being.

## Slide 10
Direct Cost:
  Definition: Costs that can be associated with the development of a specific system.
  Example: Salaries of project team members, purchase of hardware.
  Significance: Direct costs are directly linked to the project activities and can be specifically assigned to the system development process. They play a key role in budgeting and resource allocation decisions.
Indirect Cost:
  Definition: Overhead expenses or costs that cannot be attributed directly to the development of a specific system.
  Example: Salaries of network administrators, copy machine rentals, insurance expenses.
  Significance: Indirect costs are necessary to support the overall system development process and its operation. They contribute to the overall project cost but are not directly tied to a specific system development activity.

## Slide 11
Fixed Cost:
  Definition: Costs that are relatively constant and do not depend on the level of activity or effort.
  Example: Salaries, hardware rentals.
  Significance: Fixed costs remain stable regardless of the project's scale or the level of activity. They provide a baseline for budgeting and financial planning.
Variable Cost:
  Definition: Costs that vary depending on the level of activity.
  Example: Printer paper, supplies, telephone line charges.
  Significance: Variable costs fluctuate with the project's activities and can increase or decrease based on the level of effort, usage, or resource consumption. They need to be closely monitored and managed to control project expenses.

## Slide 12
Input Design Principles for User Interface Formulation:
Ease of Use: Design the interface to be intuitive, user-friendly, and easy to navigate. Minimize complexity and provide clear instructions to guide users.
Effectiveness: Ensure that the interface enables users to accomplish their tasks efficiently and effectively. Design features and interactions that support users in achieving their goals.
Accuracy: Design the interface to facilitate accurate input by providing validation and error-checking mechanisms. Provide feedback to users to prevent and correct errors.
Attractiveness: Make the interface visually appealing and engaging to enhance user experience. Use appropriate colors, fonts, and graphics to create an aesthetically pleasing design.
Simplicity: Keep the interface simple and uncluttered. Avoid unnecessary elements and complexity that can confuse users. Use a minimalist approach to streamline the design.
Consistency: Maintain consistency in the interface design throughout the application. Use consistent visual elements, terminology, and interaction patterns to create a cohesive user experience.

## Slide 13
Output Design Principles:
User Involvement: Involve users in the design process to understand their information needs and preferences. Gather user feedback and iterate on the output design based on their input.
Meaningfulness: Design the output to provide relevant and meaningful information to the users. Present the data in a format that is easy to understand and interpret.
Quantity: Provide the appropriate amount of output information, avoiding information overload or insufficient information. Balance the level of detail to match the users' needs and context.
Distribution: Consider how the output will be distributed to the users. Ensure compatibility with different devices and mediums (e.g., print, digital, mobile) to accommodate user preferences and accessibility.
Timeliness: Deliver the output in a timely manner, aligning with the users' expectations and requirements. Minimize delays and ensure that the output is available when needed.
Effective Method: Choose the most effective output method based on the users' preferences and the nature of the information. Consider factors such as readability, presentation format (tables, charts, graphs), and interactivity.

## Slide 14
Thank you !